Glamm Hair Website Development – Completed Changes Report

Date: June 26, 2026

Overview

The following features, enhancements, and content updates have been completed as part of the Glamm Hair website development project.

Website Content & Design Updates

Homepage Enhancements

- Added new Hero Headline.

- Added new Hero Subhead line.

- Added new "Why Glamm Hair" section content.

- Removed all dashes from website copy for improved readability and consistency.

Navigation Improvements

- Added top navigation dropdown menus.

- Implemented hover functionality for navigation dropdowns.

Policy Pages Completed

The following policy pages have been created and published:

- Privacy Policy

- Terms of Service (20 Sections)

- Shipping Policy

- Refund & Exchange Policy

- Delivery Issue / Lost Package Policy

Customer Reviews

Review System

- Created customer review submission functionality.

- Reviews can be submitted by logged-in users.

- Reviews require admin approval before appearing on the website.

Payment & Footer Updates

Payment Information

- Added "How to Pay" content section.

- Added payment card logos in the footer.

Product Catalog & Database

Dynamic Product Management

- Products are now dynamically loaded from the database.

- Replaced hardcoded product listings with database-driven content.

Product Filtering

- Fixed product manufacturer filtering functionality.

Product Display Control

- Added product Publish / Unpublish functionality.

- Unpublished products remain accessible within the admin panel.

Product Ordering

- Added custom product ordering functionality.

- Products can be assigned display positions.

- Admin can move products to any position (e.g., #1, #23, etc.).

- Bulk Hair products are configured to display first on the homepage.

Product Content Management

Added editable product content sections:

- Hair Care Instructions

- Shipping & Returns

Product Images

- Added product image upload functionality within Admin.

Shopping Cart & Checkout

Cart Improvements

- Fixed quantity selection functionality.

- Fixed Add to Cart functionality.

Payments

- Stripe card payment integration implemented.

Discounts & Coupons

- Coupon code functionality implemented.

- Supports:

  - Percentage discounts

  - Fixed amount discounts

  - Minimum order requirements

  - Usage limits

  - Expiration dates

Order Management

Order Processing

- Order management system implemented.

- Order status workflow:

  - Pending

  - Paid

  - Processing

  - Shipped

  - Delivered

Shipping Management

- Shipping rate management added to Admin.

- Free shipping threshold support included.

Email Notifications

- Order confirmation emails implemented.

Customer Accounts

Account Features

- Customer registration.

- Customer login.

- Password reset.

- Order history.

- Saved addresses.

- Account dashboard.

Blog Management

Blog System

- Blog creation functionality added in Admin.

- Blog image upload functionality added.

- Admin-managed blog content system implemented.

Admin Dashboard

Custom Admin Panel

Admin dashboard includes management for:

- Products

- Categories

- Orders

- Customers

- Discounts

- Reviews

- Blog

- Website Settings

Security & Infrastructure

Supabase Integration

- Database configured and operational.

- Product image storage configured.

- Customer authentication configured.

Security

- Row-Level Security (RLS) enabled.

- Secure API access implemented & Server-side pricing validation configured.

Clarification

How the Tracking code field is updated? Will you copy the Tracking URL and paste it for the order in the backend?